# Field365 — Handoff Review: What PSG Delivers

Prepared for TJ and Michael · Oct 26, 2026 · PSG

Each line is one thing you can check. If it does what the line says, it is delivered. Day 1 is the day PSG receives the first installment.

# Day 60

The app runs TJ's business end to end on the web and on crew phones.

1. Businesses, logins and roles: each business has its own account with owner, office and crew logins.

2. Contacts: clients and leads searchable by name or address, with referral source on each one.

3. Pipeline: lead → draft → bidding → approved → in progress → complete → archived. Approved jobs move to in progress and onto the calendar on their own.

4. Dashboard totals: dollars in bidding, approved, in progress and completed, by date range.

5. Follow‑ups: reminders at 7, 30 and 90 days that pop up on login and must be acknowledged; also sent by text once text registration clears.

6. Supplier catalog: upload a supplier price list (e.g., SCP) with markup and local price adjustment.

7. AI estimates: create an estimate by talking or typing; the AI drafts it from the catalog; every line can be edited.

8. Proposals: custom intro written by AI, Florida terms and conditions, payment schedule with multiple payments; sent by email and text; you are notified when it is opened.

9. E‑signature: customer signs on their phone; date, time and IP are recorded.

10. Change orders: added to a signed job and signed the same way.

11. Payments: each business applies for merchant processing inside the app; customers pay by card, Apple Pay, Google Pay or ACH (where approved); saved payment methods, receipts and refunds. This is the only way to take payments in Field365.

12. Invoicing: invoices are created automatically from the payment schedule, with reminders; autopay for recurring service.

13. Calendar: schedule by crew and day, recurring jobs, drag to reschedule.

14. Crew phone app: clock in and out per job; location recorded at clock‑in, clock‑out and while the app is open; time spent at each job.

15. Daily routing: each crew's stops ordered by shortest drive with one‑tap directions.

16. Pool module: recurring routes, chemical readings and dosage log, checklists, equipment per site, before and after photos required at each stop, service report emailed to the customer.

17. Live on the Company's domain, with admin and crew guides.

# Day 90

Everything above, plus:

1. Native iPhone and Android apps built from the same code, with Life360‑style tracking from clock‑in to clock‑out, geofence arrive/leave, a live crew map for the office, and push notifications. Submitted to the App Store and Google Play; public availability depends on Apple and Google approval.

2. Multi‑crew routing: a day's stops assigned across all crews and ordered by shortest drive, with manual override.

3. AI receptionist add‑on: any business turns it on, gets its own phone number, sets greeting, hours and transfer rules; calls create leads and book on that business's calendar; call log with recording and summary; minutes metered and billed to the business.

4. Client portal: a link where the customer sees status and % complete (set by the office), payments paid and due, and approvals waiting.

5. Google Calendar: Field365 jobs appear in the business's Google Calendar (one‑way). Meeting links on calendar events.

6. Tasks: assign tasks with due dates to office or crew.

7. Documents and photos stored per project.

8. Subcontractor and vendor directory by trade.

9. Budget vs. actual per project: the estimate is the budget; payments, logged time and recorded costs are the actual; variance shown.

10. Referral for Bucks: store credit per customer, visible in the portal, applied to invoices.

11. Trade packs for landscaping and decks on the same engine as pools: catalog templates, checklists, equipment types, maintenance plans and report templates, built from content the Company supplies by Day 45.

12. AI photo assist: photos on an estimate are described by AI and suggested catalog items are added as editable draft lines (prices come from the catalog).

13. QuickBooks Online: a business connects its QuickBooks; customers, invoices and payments sync from Field365 to QuickBooks with a visible sync status. Intuit production approval required; marketplace listing not included.

14. AccountingApp.ai: customers, invoices, payments and expenses sync through its API with a visible sync status.

15. Usage metering: text messages and receptionist minutes counted per business and shown in admin, so pricing tiers can be enforced.

# Not part of the build (pricing and business rules)

Text‑message volume tiers and yearly contracts are set in the pricing schedule.

The AI receptionist is sold as a paid add‑on; price set in the pricing schedule.

Field365's payment processing is the only payment method; no outside processor or open payment API.

# Outside approvals

Merchant underwriting (NMI, including ACH), text registration (10DLC), Apple Developer enrollment and App Store review, Google Play review, and Intuit production approval are outside PSG's control. If one holds up a feature, that delay does not count against Day 60 or Day 90; PSG delivers the feature as soon as it clears.

# What the Company supplies

By Week 2: supplier catalogs, markup and local pricing.

By Week 3: proposal intro text and Florida terms and conditions.

By Day 45: pool checklist, chemical and dosage rules, equipment list, sample service report; landscaping and decks content; crew phone models.

Before Day 1: LLC, bank account, Apple/Google/Intuit developer accounts (PSG sets these up in the Company's name), TJ's company as first live merchant.